OPTIK

Next.js Implementation Plan

Architecture & Design Studio Website Rebuild

Prepared: July 2026

This document outlines the full plan to rebuild the "Optik" architecture/design studio website as a modern Next.js application, based on the reference screenshots and accompanying style guide (colors, typography, and button styles).

# 1. Content & Section Inventory

The following sections were identified from the reference screenshots, in page order:

| # | Section | Key Elements |
| --- | --- | --- |
| 1 | Header / Nav | Logo, Home / About / Services / Contact links, phone CTA circle + number |
| 2 | Hero | Full-bleed house image, intro paragraph, "Explore Our Work" button, large overlapping "DREAM STUDIO" title |
| 3 | Client Logo Strip | Dark band with 5 partner/client logos |
| 4 | About | Heading + paragraph, "More About Us" link, two stacked images, floating expand icon, stat callouts (17 yrs, 67+ members, 1M+ clients) |
| 5 | Portfolio Gallery | Grid of project cards with location pin tag, image, title, and "See Full Project" / "More About Us" links (mixed card sizes) |
| 6 | Services | Heading + intro + avatar blurb; four numbered rows (01–04), each with title, description, tag pills, and a shared/rotating image |
| 7 | Awards | Two stacked images, award table (name / year / category), 17-years badge, signature + quote |
| 8 | Testimonial | Large image left, quote right with avatar, name/role, star rating, prev/next arrows |
| 9 | Insights / Blog | Overlapping image + large heading transition, "Latest Thought from the Studio" heading, 3 blog cards (image, date, category pill, title) |
| 10 | Footer | Visit / Quick Links / Connect columns, contact info, large logo watermark over a house image |

## Style Guide Assets

### Colors (grayscale + alpha variants)

- Surface: #f7f7f7

- Ink (black): #000000

- Ink soft: #000000cc   |   Ink faint: #0000000f

- Overlay white: #ffffff66   |   White: #ffffff

- Line: #00000026   |   Ink strong: #000000b3

- Gray: #56565630   |   Dark: #141414bd   |   Dark alt: #2d2d2de8

- White soft: #ffffffb3   |   #ededed00   |   #ededed   |   #0000001a

### Typography

- H1–H6 scale plus body text and text-link style, all set in a bold condensed grotesque (Anton / Archivo Black–style display face)

### Buttons

- Black pill shape, uppercase bold label, white circular arrow icon on the right, subtle hover scale/invert state

# 2. Tech Stack

- Next.js 14 (App Router) + TypeScript

- Tailwind CSS — style guide palette mapped directly into tailwind.config.ts, condensed display font as font-display

- Framer Motion — for overlapping/scroll-reveal text and image effects (hero title behind house image, insights image cutting through heading)

- next/image — all photography, with blur placeholders

- Embla Carousel or Swiper — testimonial slider with prev/next arrow controls

- Typed local content layer (JSON/TS files) for projects, services, awards, testimonials, and blog posts — swappable for a headless CMS (Sanity/Contentful) later

- Vercel — hosting and deployment

# 3. Folder Structure

optik-nextjs/
├─ app/
│  ├─ layout.tsx
│  ├─ page.tsx                # Home
│  ├─ about/page.tsx
│  ├─ services/page.tsx
│  ├─ projects/[slug]/page.tsx
│  ├─ insights/[slug]/page.tsx
│  └─ contact/page.tsx
├─ components/
│  ├─ layout/
│  │  ├─ Header.tsx
│  │  └─ Footer.tsx
│  ├─ sections/
│  │  ├─ Hero.tsx
│  │  ├─ ClientLogos.tsx
│  │  ├─ About.tsx
│  │  ├─ ProjectsGallery.tsx
│  │  ├─ Services.tsx
│  │  ├─ Awards.tsx
│  │  ├─ Testimonials.tsx
│  │  └─ Insights.tsx
│  └─ ui/
│     ├─ Button.tsx
│     ├─ StatCounter.tsx
│     ├─ TagPill.tsx
│     └─ SectionHeading.tsx
├─ content/
│  ├─ projects.ts
│  ├─ services.ts
│  ├─ awards.ts
│  ├─ testimonials.ts
│  └─ posts.ts
├─ lib/
│  └─ utils.ts
├─ public/
│  └─ images/
├─ styles/
│  └─ globals.css
└─ tailwind.config.ts

# 4. Design Tokens (Style Guide → Tailwind)

// tailwind.config.ts (excerpt)
theme: {
  extend: {
    colors: {
      surface: "#f7f7f7",
      ink: "#000000",
      inkSoft: "#000000cc",
      inkFaint: "#0000000f",
      overlay: "#ffffff66",
      white: "#ffffff",
      line: "#00000026",
      inkStrong: "#000000b3",
      gray: "#56565630",
      dark: "#141414bd",
      darkAlt: "#2d2d2de8",
    },
    fontFamily: {
      display: ["var(--font-display)", "sans-serif"],
      body: ["var(--font-body)", "sans-serif"],
    },
    borderRadius: {
      pill: "999px",
    },
  },
}

The Button component mirrors the style guide exactly: black pill, uppercase bold text, white circular icon badge on the right, with a hover state (scale/invert).

# 5. Build Phases

## Phase 1 — Setup (0.5–1 day)

- Initialize Next.js + TypeScript + Tailwind

- Add fonts and set up design tokens

- Build base layout skeleton (Header / Footer)

## Phase 2 — Static Sections (2–3 days)

- Build each section component with content matched to screenshots: Hero, ClientLogos, About + Stats, ProjectsGallery, Services, Awards, Testimonials, Insights, Footer

- Match spacing/typography precisely against the reference screenshots first; responsiveness second

## Phase 3 — Content Layer (1 day)

- Move all copy, images, and links into typed content/*.ts arrays

- Sections map over data instead of using hardcoded JSX, so new projects/posts can be added without code changes

## Phase 4 — Interactivity & Motion (1–2 days)

- Framer Motion for the hero's overlapping title-behind-image effect and the Insights section's image-over-heading effect

- Animated stat counters (17, 67+, 1M+) triggered on scroll into view

- Testimonial carousel with arrow controls

- Sticky header that transitions from transparent to solid on scroll

## Phase 5 — Responsive & Accessibility Pass (1 day)

- Mobile navigation (hamburger menu)

- Stack multi-column grids on smaller breakpoints

- Verify contrast on overlay text

- Alt text on all images; keyboard navigation for the carousel

## Phase 6 — Performance & Deploy (0.5 day)

- next/image everywhere; font optimization via next/font

- Run a Lighthouse pass

- Deploy to Vercel

- Set up contact form (Resend or Formspree) for the Contact page

# 6. Reusable Content Routes for Scale

The projects/[slug] and insights/[slug] dynamic routes are generated from content/projects.ts and content/posts.ts. This means the home page gallery and blog cards link directly into real detail pages later, without any restructuring of the existing components.

# 7. Estimated Timeline Summary

| Phase | Duration |
| --- | --- |
| 1. Setup | 0.5 – 1 day |
| 2. Static Sections | 2 – 3 days |
| 3. Content Layer | 1 day |
| 4. Interactivity & Motion | 1 – 2 days |
| 5. Responsive & Accessibility | 1 day |
| 6. Performance & Deploy | 0.5 day |
| Total | 6 – 8.5 days |